Mo and Li’s

Feb. 16

Li: Starting today. Got react installed.

Feb. 17

Li: Hard working day. Got bootstrap, reactstrap, react-icons, react-popper, react-scripts and everything installed.
Chose a lovely font and ico for the website.
Wrote Navbar and collapse toggler. Decided to put the basic layout in Navbar.js.
Added carousel. Need to fix that but later maybe.

Feb. 18

Li: Mo and I will meet this Fri. Since I have no papers at home, (tragic) I’ll have to write everything here.

Layout
Header: Watch list; Notification; Explore; Login; Search
Body: Top picks for u; In the theater; Coming soon; Top 100 films; Recently Viewed
Footer: Home; About us

Undone
1. Login
2. Watchlist
3. Explore
4. Search
5. Notification
6. Movie intro page:
#### Motion Picture Rating; runtime; genre; language; release date; color; aspect ratio;
Director; writer; star; cinematographer
premiere; box office; budget; soundtrack; award; further recommendation
showtime (stream)
7. Upcoming releases calendar
8. About us

Questions:
Feb. 19

Li: Installed react-router-dom and firebase. Haven’t done anything yet.
Fixed a footer.
Got three carousels done, which is pretty much 1/3 job of layout of home page without login. Still need to fix clickhandle. (The carousel’s .5s auto-sliding is sooooooooooo annoying. I nearly freaked out before I finally fixed that.)
Yeah that’s pretty much it. I’m so tired.

Feb. 20

Li: Installed eslint.
All movie apis at least need names or ids so I wrote a scraper to get all the names then api: https://rapidapi.com/hmerritt/api/imdb-internet-movie-database-unofficial?endpoint=apiendpoint_87760ea6-7bd8-4a18-9339-8a7f7dc681cc
(yeah I wrote a crawler in python first but don’t know how to use that in react so I used Cheerio to implement it in js.)
Didn’t find the best carousel to work with api and everything. It is just fine when working with static data but now a little funny when loading. Gotta see if I can fix that.
And except the carousel everything is responsive as of now. So, yeah.